CS691, Capstone Project - Retrospective Report

Sprint No: 1

Team No: 1

Project Manager: Surmed

Application Name: Eventify

Meeting Date: 10/25/25

Executive Summary

| What we have learned (in this Sprint) | What we have implemented (in this Sprint) |
| --- | --- |
| Actual planning necessary on what tasks need to be done User flow analysis Collection of User Stories Breakdown Project into Smaller Parts Analysis Data Flow Jenkins Update on Slack on Notifications Deployment of QA and DEV for new feature implantation | Homepage User dashboard Registration – Signup/On boarding flow User Profile Management – Jenkins Oceanblue Connection Jira Roadmap Creation with Epics and Stories |

Retrospective Meeting Findings

Mandatory points to address:

- Velocity (effort) estimation for iterations

- Following the schedule of deliverables

- Slack communication

- Peer-reviews

| What Worked Well | What can be Improved | Suggested Improvement Actions |
| --- | --- | --- |
| Daily Schedule Slack Communication Time Management Splitting Responsibility Version Tracking Use of Examples | Peer Review Velocity Accountability Better Communication Transparency | - Peer Review – Carefully go over Guidelines during Planning Meeting Minutes - Velocity – O/C for deliverable to agree on time to get together and complete deliverable. O/C to go over guidelines and ask questions as necessary. - Accountability – If Team Member cannot complete their work or hold oneself accountable, PM to discredit them from COPR and possible conversation with Professor. - Better Communication/ Transparency – Team members to better collaborate and communicate when completing deliverables with COPR. If team member cannot make it to class that week or has life obligations, they need to let the team know so COPR can get assigned accordingly. |