CS691, Capstone Project - Retrospective Report

Sprint No: 2

Team No: 1

Project Manager: Surmed Khan

Application Name: Eventify

Meeting Date: 11/15/2025

Executive Summary

| What we have learned (in this Sprint) | What we have implemented (in this Sprint) |
| --- | --- |
| - Understanding of all UML diagrams - Better idea of Logical ERD + Ref table - Effective communication and team coordination around deadlines - Better task estimation & crosscut planning | - Completed S2 user stories - Seq diagram for related user stories - Updated logical ERD issues with corrected ref table links - Drafted class diagram related to S2 - Completed RCT updates + Entitlements tab - Completed sprint tasks list |

Retrospective Meeting Findings

Mandatory points to address:

- Velocity (effort) estimation for iterations

- Following the schedule of deliverables

- Slack communication

- Peer-reviews

| What Worked Well | What can be Improved | Suggested Improvement Actions |
| --- | --- | --- |
| - Daily Planning - Constant slack Communication - Accountability - Clearer task ownership - Better time management - Version tracking consistency - Team coordination | - Peer Review - Velocity - Deadlines - Transparency - Team collaboration | - Peer Review: Review guidelines before checking tasks, Allocate more time for thorough PR instead of rushing through reviews. - Velocity: Set realistic time blocks; discuss tasks before splitting work, more timely feedback before submission - Deadlines: Following internal deadlines more strictly, Handling documentation earlier - Transparency: any confusion or problems facing while working on tasks must be reported on the same day on Slack - Team Collaboration: More pairing on technical tasks to reduce misunderstandings and proactive communication on completing tasks |